Ideation Phase

Brainstorm & Idea Prioritization Template

| Date | 11 July 2026 |
| --- | --- |
| Team ID | MERN-NA-2026 |
| Project Name | Nutrition Assistant |
| Maximum Marks | 4 Marks |

Step 1: Team Gathering & Problem Statement Selection

The team identified the core problem: individuals struggle to maintain balanced diets without personalized guidance, and dietitians lack efficient digital tools to manage multiple clients simultaneously. The following problem statement was selected:

"How might we create a digital platform that enables dietitians to manage client nutrition plans efficiently while helping users track their dietary intake and progress in real time?"

Step 2: Idea Listing and Grouping

The following ideas were generated and grouped into categories:

Category A — Core Platform Features

- Role-based login system: separate dashboards for user, dietitian, and admin

- Client profile management: store health data, goals, dietary restrictions

- Meal plan builder: create weekly plans with per-meal calorie and macro targets

- Progress tracker: daily intake logging with adherence percentage

Category B — Admin & Management Features

- Admin panel for user management and dietitian approvals

- Platform analytics: total users, active clients, overall adherence stats

- Dietitian approval workflow: pending → approved → active

Category C — Data & Intelligence Features

- Nutritional breakdown charts (protein, carbs, fat distribution)

- Calorie trend visualization over time

- Automated total calorie/macro calculation across a meal plan

Step 3: Idea Prioritization

Ideas were scored on Impact (1–5) and Effort (1–5). High impact, low effort items were prioritized for Sprint 1.

| Idea | Impact (1–5) | Effort (1–5) | Priority | Sprint |
| --- | --- | --- | --- | --- |
| User Registration & JWT Login | 5 | 2 | Critical | Sprint 1 |
| Role-Based Access Control (RBAC) | 5 | 3 | Critical | Sprint 1 |
| Client Profile Management | 4 | 2 | High | Sprint 1 |
| Meal Plan Builder with Macros | 5 | 3 | High | Sprint 2 |
| Progress Tracking & Adherence % | 4 | 3 | High | Sprint 2 |
| Admin Panel — User Management | 4 | 2 | High | Sprint 2 |
| Nutritional Charts (Frontend) | 3 | 3 | Medium | Sprint 3 |
| Dietitian Approval Workflow | 3 | 2 | Medium | Sprint 3 |
| Grocery List Generation | 2 | 4 | Low | Future |
| AI Meal Suggestions | 2 | 5 | Low | Future |