Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 11 July 2026 |
| --- | --- |
| Team ID | MERN-NA-2026 |
| Project Name | Nutrition Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Epic | Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | User Auth | USN-1 | As a user, I can register with name, email, password to create an account. | 2 | High | Pavan Kiran Noone |
| Sprint 1 | User Auth | USN-2 | As a user, I can log in with email and password to receive a JWT token. | 2 | High | Pavan Kiran Noone |
| Sprint 1 | RBAC Middleware | USN-3 | As a developer, requireAuth and requireRole middleware protect all routes with JWT verification and role checks. | 3 | High | Pavan Kiran Noone |
| Sprint 1 | Client Management | USN-4 | As a dietitian, I can view only the clients assigned to me (scoped query by dietitian ref). | 2 | High | Pavan Kiran Noone |
| Sprint 1 | Frontend Auth | USN-5 | As a user, I can see a login/register page and be redirected to my dashboard after authentication. | 2 | High | Pavan Kiran Noone |
| Sprint 2 | Client CRUD | USN-6 | As a dietitian, I can create, edit, and delete client profiles with health data and goals. | 3 | High | Pavan Kiran Noone |
| Sprint 2 | Meal Plans | USN-7 | As a dietitian, I can create a meal plan for a client with meals, calories, and macros. | 3 | High | Pavan Kiran Noone |
| Sprint 2 | Progress Logging | USN-8 | As a user, I can log daily calorie and macro intake and view my adherence percentage. | 3 | High | Pavan Kiran Noone |
| Sprint 2 | Admin Panel | USN-9 | As an admin, I can view all users, approve/reject dietitians, change roles, and delete accounts. | 3 | High | Pavan Kiran Noone |
| Sprint 3 | Frontend Pages | USN-10 | As a user, I can view the Meal Plans page, Progress Charts, and Client Profile page. | 3 | Medium | Pavan Kiran Noone |
| Sprint 3 | Role-aware Nav | USN-11 | As a user, I only see nav tabs relevant to my role (Clients hidden for user; Admin tab for admin only). | 2 | Medium | Pavan Kiran Noone |
| Sprint 3 | Database Seed | USN-12 | As a developer, running node seed.js creates sample admin, dietitian, user, client, meal plan, and progress data. | 2 | Medium | Pavan Kiran Noone |
| Sprint 3 | README & Docs | USN-13 | Project README includes setup instructions, .env.example, seed credentials, and GitHub link. | 1 | Low | Pavan Kiran Noone |

Project Tracker — Sprint Summary

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 11 points | 7 days | 28 Jun 2026 | 04 Jul 2026 | 11 | 04 Jul 2026 |
| Sprint 2 | 12 points | 7 days | 05 Jul 2026 | 11 Jul 2026 | 12 | 11 Jul 2026 |
| Sprint 3 | 8 points | 3 days | 09 Jul 2026 | 11 Jul 2026 | 8 | 11 Jul 2026 |